Traffic & emission reduction system

Mavericks Effect AI Challenge — full project spec and build plan

Team of 2  |  Submission deadline: July 30, 2026  |  Build window: 12 days (July 18–30)

# 1. Problem statement

Urban intersections run on fixed-timing traffic signals that don't adapt to real conditions. This causes avoidable congestion, wasted fuel, and higher emissions. We're building a system that watches traffic through CCTV, predicts congestion before it happens, and recommends adaptive signal timing plus alternate routes — with a couple of playful, genuinely useful civic features layered on top.

# 2. MVP scope — what "done" looks like

A working web app where:

- A simulated/recorded traffic video feed gets processed to count vehicles per lane, per intersection, over time

- That data feeds a prediction model forecasting congestion 15–20 minutes ahead

- A rule-based optimizer computes recommended signal green-time splits based on current + predicted load

- A live dashboard (map-based) shows current congestion, predicted congestion, and suggested alternate routes

- Summary stats show estimated time/emission savings vs. fixed-timing baseline

- A "forgot your helmet?" toggle that reroutes around manually-marked police checkpoints

MVP is NOT: real government CCTV integration, real-time production deployment, hardware signal control, or automated police detection. It's a convincing, technically real simulation of the full pipeline — which is exactly what hackathon judges want to see.

# 3. Tech stack

## Backend / AI

- Python (FastAPI) — inference service for vehicle detection + prediction

- Node.js (Express) — main API server, orchestration, business logic

- YOLOv8 (Ultralytics, pre-trained on COCO, filtered to vehicle classes) — vehicle detection

- PyTorch or TensorFlow — LSTM/GRU congestion prediction model

- PostgreSQL + PostGIS (via Supabase) — spatial data, time-series storage

- pgRouting — shortest-path and constrained routing queries

- Redis (optional, if time permits) — caching live state for fast reads

## Frontend

- React + Vite

- Mapbox GL JS (react-map-gl) — live heatmap, routes, markers

- Recharts — stats/trend charts

- Tailwind CSS

## Data sources

- Traffic video: public dashcam/CCTV footage from YouTube (via yt-dlp) or a Kaggle traffic video dataset

- Historical traffic patterns: Kaggle "Traffic Prediction Dataset" or METR-LA / PEMS-BAY (standard traffic ML benchmarks)

- Road network: OpenStreetMap export (via Overpass API) for a real Ahmedabad-area grid, or a hand-built synthetic grid if OSM data is messy

- Weather: OpenWeatherMap free API

## Infra / deployment

- Backend: Render (free tier) — both Node and Python services

- Frontend: Vercel

- DB: Supabase (managed Postgres + PostGIS)

- Version control: GitHub — shared repo, branch-per-feature

## Prerequisites to install before Day 1

- Python 3.10+, Node.js 18+, pip, npm

- Accounts: Supabase, Mapbox (free tier API key), Render, Vercel, OpenWeatherMap

- pip install ultralytics opencv-python torch pandas numpy fastapi uvicorn

- npm install for both frontend and backend repos once scaffolded

- GitHub repo created, both members added as collaborators

# 4. System architecture — ownership split

Person A owns the AI/ML pipeline (video ingestion → vehicle detection → prediction model). Person B owns backend API, database, and frontend dashboard. The seam between you is a simple, well-defined API contract, so you can work almost fully in parallel with minimal blocking.

Either of you can take either role — pick based on who's more excited about computer vision vs. who's more excited about geospatial/dashboard work.

## Person A: AI/ML pipeline

- Video ingestion — yt-dlp + OpenCV framing

- Vehicle detection — YOLOv8 counts per lane

- Prediction model — LSTM forecasts congestion

- FastAPI inference service exposing /predict

## Person B: backend + frontend

- Node.js API + Supabase — schema, storage, endpoints

- Signal + route optimizer — PostGIS rule engine

- React + Mapbox dashboard — live heatmap, routes, stats

- Deployment — Render + Vercel

Predictions and counts flow from Person A's model into Person B's database via a shared API contract — agree on this contract on Day 1 before either of you writes real logic.

# 5. Day-by-day, person-by-person workflow (12 days)

## Days 1–2: Setup + parallel foundations

### Person A

- Set up Python env, install ultralytics, OpenCV, PyTorch

- Download 3–4 traffic video clips (YouTube dashcam/CCTV footage via yt-dlp)

- Run YOLOv8 pre-trained model on sample frames — confirm vehicle detection works out of the box

- Download the Kaggle traffic prediction dataset (or METR-LA) — explore its structure

### Person B

- Set up Supabase project, enable PostGIS extension

- Design DB schema: intersections, vehicle_counts, predictions, signal_timings, routes, checkpoints

- Scaffold Node.js/Express API server with route stubs (no logic yet)

- Scaffold React + Vite frontend, install Mapbox GL, get a blank map rendering with your Mapbox key

### Both

- Agree on the API contract — exact JSON shape for /vehicles, /predictions, /routes — write it down in a shared doc so you don't block each other later

## Days 3–5: Core pipeline in parallel

### Person A

- Build the detection pipeline: video → frames → YOLOv8 → count vehicles by lane (define lane regions manually per video using pixel coordinates)

- Output format: {intersection_id, timestamp, lane_counts: {N, S, E, W}}

- Write a script that pushes these counts to Supabase every N seconds

- Start building the LSTM: define input features (past counts, hour, day-of-week, weather), train on the historical dataset

### Person B

- Implement /vehicles endpoint (reads from Supabase, returns latest counts per intersection)

- Get real/synthetic Ahmedabad road network into PostGIS (via Overpass API export or hand-built grid of 8–12 intersections)

- Build the Mapbox layer: intersections as markers, colored by congestion level from /vehicles

- Start the signal timing rule engine: given lane counts, compute green-time split (simple proportional allocation first)

- Add 4–6 manually seeded rows to the checkpoints table for the helmet-reroute feature

### Sync point — end of Day 5

Person A's counts should be flowing into the DB Person B built. Test this integration explicitly — this is the riskiest joint in the whole system.

## Days 6–8: Prediction + optimization + routing

### Person A

- Finish training the LSTM, validate accuracy (even 70–75% forecast accuracy is fine for a hackathon)

- Wrap it in a FastAPI service: /predict takes recent counts + returns 15–20min forecast

- Test predictions against held-out data, sanity-check the numbers look plausible

### Person B

- Implement /predictions endpoint that calls Person A's FastAPI service and stores results

- Add the prediction overlay on the map (dashed/lighter layer showing forecasted congestion)

- Build PostGIS-based alternate routing: given a congested intersection, compute 1–2 alternate paths using pgRouting or simple Dijkstra over the road graph

- Add route visualization on the map (polylines + ETA labels)

### Sync point — end of Day 8

Full pipeline should work end-to-end — video in, prediction out, map showing both current + predicted state, routes suggested.

## Days 9–10: Signal optimization refinement + stats dashboard + fun features

### Person A

- Improve the optimizer logic together with Person B: feed predicted counts (not just current) into the signal timing calculation, so lights adapt proactively

- Help validate/tune the prediction model if time allows (more epochs, feature engineering)

### Person B

- Build the stats dashboard: estimated time saved, emissions reduced (formula-based estimate vs. fixed-timing baseline), % of vehicles rerouted

- Add the checkpoint-avoiding route constraint: extend the route optimizer to accept an avoidCheckpoints flag, buffer 150m around active checkpoints

- Build the "Forgot your helmet?" toggle UI next to the route search box, with checkpoint markers shown transparently on the map

- Polish the frontend UI — clean layout, legend, intersection click-through details

- Handle edge cases: missing data, API timeouts, fallback states

### Both

- Cross-review each other's code. Since you're both backend+AI people, do a full walkthrough together — this is also when you catch integration bugs

## Days 11–12: Polish, demo prep, deployment, submission

### Person A

- Prepare a clear explanation of the model (accuracy numbers, architecture diagram) for the pitch

- Record a clean demo clip of the detection pipeline running

### Person B

- Deploy backend (Render) and frontend (Vercel), test the live URLs end-to-end

- Record the full demo flow: congestion building → prediction appearing early → routes adjusting → stats updating → helmet toggle demo

### Both

- Write the README, prepare the pitch deck/script

- Do a full dry run of the demo together, fix anything broken

- Submit by July 30

# 6. Database schema reference

create table intersections (
  id uuid primary key default gen_random_uuid(),
  name text,
  geom geography(Point, 4326)
);
create table vehicle_counts (
  id uuid primary key default gen_random_uuid(),
  intersection_id uuid references intersections(id),
  timestamp timestamptz,
  lane_counts jsonb  -- {N: 8, S: 5, E: 3, W: 6}
);
create table predictions (
  id uuid primary key default gen_random_uuid(),
  intersection_id uuid references intersections(id),
  predicted_for timestamptz,
  predicted_count integer,
  confidence float
);
create table signal_timings (
  id uuid primary key default gen_random_uuid(),
  intersection_id uuid references intersections(id),
  timestamp timestamptz,
  ns_green_secs integer,
  ew_green_secs integer
);
create table checkpoints (
  id uuid primary key default gen_random_uuid(),
  name text,
  geom geography(Point, 4326),
  active_from time,
  active_to time,
  notes text
);

# 7. API contract (agree on this before Day 1 ends)

| Endpoint | Owner | Returns |
| --- | --- | --- |
| GET /vehicles | Person B | Latest lane counts per intersection |
| POST /vehicles/ingest | Person A writes, B receives | Push new counts from detection pipeline |
| GET /predictions | Person B (calls A's model) | 15–20min congestion forecast per intersection |
| POST /predict (FastAPI) | Person A | Raw model inference endpoint |
| GET /routes?from&to&avoidCheckpoints | Person B | Route polyline + ETA, optionally checkpoint-free |
| GET /checkpoints | Person B | Active checkpoint locations for map display |
| GET /stats | Person B | Time saved, emissions reduced, % rerouted |

# 8. Feature spec: "Forgot your helmet?" toggle

Since automated police detection isn't reliable for Indian traffic-vest variations, checkpoints are manually seeded data for the MVP — this is intentional and should be described as such, not hidden.

### User flow

- User requests a route from A to B (normal flow)

- Before showing the route, the UI shows a toggle: "Forgot your helmet?"

- If off (default) → show the normal fastest/optimized route (may pass checkpoints)

- If on → route optimizer adds a constraint: avoid any path segment within ~150m of an active checkpoint → recompute route via PostGIS, show the alternate path with a note like "This route adds ~3 minutes but skips 2 checkpoints"

### Framing for judges — say this in the pitch

"We added a lighthearted feature: if you forgot your helmet, the app can suggest a fully legal alternate route and reminds you why — no rule-breaking, just smarter path choice, the same way a nudge app might warn you about speed cameras. It's also a great showcase of our routing engine's flexibility — the same PostGIS pathfinding that optimizes for congestion can optimize for any constraint you feed it."

Note: control this narrative proactively. If a judge asks whether this helps people evade checkpoints, the answer is: the routing itself is 100% legal (public roads, no rule broken) — this is a reminder + route choice tool, not an evasion tool.

### Other smart nudge features (stretch, same pipeline)

- "Signal's about to flip red in 8 seconds" — congestion-prediction-based nudge, no extra ML

- "This lane's had zero violations today" — lighthearted best-behaved-intersection leaderboard

- "Rush hour roast" — auto-generated one-liner for whichever intersection has worst congestion right now

# 9. Full feature list

## Core (must-have for MVP)

- Vehicle detection from video feed (YOLOv8), counts per lane per intersection

- Time-series storage of traffic counts (PostGIS + Supabase)

- Congestion prediction 15–20 minutes ahead (LSTM)

- Rule-based adaptive signal timing recommendation

- Alternate route suggestion avoiding predicted congestion (PostGIS/pgRouting)

- Live map dashboard: current congestion heatmap

- Predicted congestion overlay on map

- Route visualization with ETA

- Summary stats: estimated time saved, emissions reduced, % rerouted

- "Forgot your helmet?" checkpoint-avoiding reroute toggle

## Stretch (if ahead of schedule)

- Multi-intersection network view (8–12 intersections instead of 2–3)

- Historical trend charts (Recharts) — congestion over the day/week

- Weather-aware prediction (rain/heat affecting traffic patterns)

- Simple auth for a "city admin" view vs. public view

- Redis caching for faster live reads

- Confidence intervals shown on predictions (not just point estimates)

- Mobile-responsive dashboard

- "Rush hour roast" and best-behaved-intersection leaderboard nudges

## Explicitly out of scope

- Real hardware signal control

- Real government CCTV API integration

- Production-scale video processing (multiple simultaneous live streams)

- Automated police/helmet detection (manual checkpoint data instead)

# 10. Known risks and fallbacks

| Risk | Mitigation |
| --- | --- |
| Video codec/library setup eats hours | Use a public YouTube traffic camera stream, not live hardware feed |
| LSTM training is slow / data messy | Use a pre-trained traffic prediction model from GitHub as a base, or fall back to a simple rule-based predictor |
| Mapbox API quota | Keep local during dev, deploy with API key only for the live demo |
| Real-world road data is messy | Use a simplified 5x5 grid, Ahmedabad-inspired, instead of full city topology |
| Falling behind by Day 8 | Cut alternate routing first, keep prediction + heatmap; cut prediction next if needed, keep detection + heatmap |

End of spec — good luck, and remember: sync every few days so neither of you blocks the other for long.